Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7148 |
| Project Name | AI Weatherwise API |
| Maximum Marks | 5 Marks |

Project Description:
AI Weatherwise API is a backend REST API application developed using Node.js and Express.js. It provides weather information through Open Weather API, AI-based weather summaries and recommendations using Gemini AI, favourite locations, user authentication, and an AI chatbot.

Technologies Used:

- Node.js

- Express.js

- MongoDB

- Mongoose

- JWT Authentication

- bcryptjs

- Open Weather API

- Gemini AI

- REST API

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | Register using credentials. | 2 | High | PRIYADHARSINI M |
| Sprint-1 | User Authentication | USN-2 | Secure login using JWT. | 2 | High | PRIYADHARSINI M |
| Sprint-1 | User Authentication | USN-3 | Protect passwords using bcryptjs. | 2 | High | MIRUTHULA G |
| Sprint-2 | Weather Information | USN-4 | Get weather information using OpenWeather API. | 3 | High | MIRUTHULA G |
| Sprint-2 | AI Weather Features | USN-5 | Receive an AI-generated weather summary. | 3 | High | SHAYANA G |
| Sprint-2 | AI Weather Features | USN-6 | Receive AI-based weather recommendations. | 3 | High | SHAYANA G |
| Sprint-3 | Favorite Locations | USN-7 | Save and manage favorite locations. | 3 | Medium | VASANTHRA M |
| Sprint-3 | REST API | USN-8 | Access features through REST API endpoints. | 2 | High | VASANTHRA M |
| Sprint-4 | AI Chatbot | USN-9 | Send messages and receive AI responses. | 3 | High | SHAYANA G |
| Sprint-4 | AI Chatbot | USN-10 | Receive a fallback response if Gemini is unavailable. | 2 | Medium | SHAYANA G |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 25-09-2026 | 27-09-2026 | 6 |
| Sprint-2 | 9 | 6 Days | 25-09-2026 | 27-09-2026 | 9 |
| Sprint-3 | 5 | 6 Days | 25-09-2026 | 27-09-2026 | 5 |
| Sprint-4 | 5 | 6 Days | 25-09-2026 | 27-09-2026 | 5 |

Velocity

The team velocity represents the number of story points completed during a sprint.

Total Story Points = 6 + 9 + 5 + 5 = 25

Average Velocity = 25 / 4 = 6.25 Story Points per Sprint

Burndown Chart

A burndown chart represents the remaining work against time and helps track the progress of each sprint.

| Sprint | Planned Story Points | Completed Story Points | Remaining Story Points |
| --- | --- | --- | --- |
| Sprint-1 | 6 | 6 | 0 |
| Sprint-2 | 9 | 9 | 0 |
| Sprint-3 | 5 | 5 | 0 |
| Sprint-4 | 5 | 5 | 0 |
| Total | 25 | 25 | 0 |

AI Chatbot Feature

The AI Chatbot was added to the existing AI WeatherWise backend in the latest phase.

Chatbot Implementation

- Added chatWithAI(message) in services/aiService.js.

- Uses the existing Gemini AI package.

- Reads GEMINI_API_KEY from the .env file.

- Sends the user's message to Gemini.

- Returns the generated AI response.

- Includes error handling and fallback response.

- Added chatbot controller in controllers/aiController.js.

- Added POST /api/ai/chat in routes/aiRoutes.js.

- Existing JWT authentication is applied to the chatbot API.

- No frontend was created.

- No new database model was created.

- Chat history is not stored.

- No new npm package was installed.

Phase Outcome

The AI WeatherWise API was enhanced with an authenticated AI chatbot using the existing Gemini AI service. The new feature was integrated without changing the existing database structure or adding a new package.

Reference

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts